Sprint 1

Sprint 1: Make a base prototype

In Sprint 1, we will be applying all the data from our Pre-sprint phase to make a base prototype for our website. This prototype will serve as a skeleton to be improved upon in future sprints.

|  |  |  |  |
| --- | --- | --- | --- |
| Sprint 1 29.01.2024 - 09.02.2024 Goal: | | | |
|  | **Activity** | **Estimated time (days)** | **Actual time** |
| 1 | Planning | 7 | 7 |
| 2 | Development | 7 | 4 |
| 3 | Testing | 3 | 2 |
| 4 | Review | 4 | 7 |

1. **Meta Information**
   1. Team: Group 3
   2. Sprint number: 1
   3. Schedule: 29.01.24 – 09.02.24
2. **Sprint Planning Notes**
   1. Sprint Goals
   * In Sprint 1, we aim to lay the groundwork for the whole Scrum project in its entirety by producing the first draft of our product.
   1. Definition of Done
   * Sprint 1 is considered done when it has yielded a good enough first draft that can be upgraded further in future sprints.
   1. Sprint Backlog

|  |  |  |  |
| --- | --- | --- | --- |
| **Item ID** | **Item Description** | **Size Estimation** | **Customer Value** |
| 1 | Planning | 7 | Mid |
| 2 | Development | 7 | High |
| 3 | Testing | 3 | Mid |
| 4 | Review | 4 | Low |

* 1. Kanban Management Board

**Et bilde som inneholder skjermbilde, tekst, programvare, Multimedieprogramvare

Automatisk generert beskrivelse**

1. **Sprint Review Note**
   1. Reflective Summary
   * Participants: Filip, Safin, Elling, Henrik
   * Meeting location & duration: Campus Bo, 4hrs
   * Discussion summary:
     + Identify all elements of the website.
     + Agree upon a design palette for the website.
     + Produce skeleton code (HTML & CSS).
   * Demo Results:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Item ID** | **Item Description** | **Size Estimation** | **Status** | **Demo** |
| 1 | Planning | 7 | Finished | n/a |
| 2 | Development | 7 | Finished | Yes |
| 3 | Testing | 3 | Finished | Yes |
| 4 | Review | 4 | Finished | Yes |

* 1. Customer Feedback
  + Was the goal achieved?
    - Yes, the goal for Sprint 1 was achieved. All activities were completed.
  + Was the customer pleased?
    - Customer was pleased with the overall design and progress.
  + Were there any misunderstandings?
    - No misunderstandings to report.
  + Was the Sprint scope or overall project scope changed?
    - The scope was not changed.

1. **Retrospective Meeting Note**

* Participants: Filip, Safin, Elling, Henrik
* Meeting location & duration: Campus Bo, 4hrs
* Summary:
  1. Start Doing:
  + Check in with each team member and ascertain the status of their assigned tasks.
  + Use the Kanban board more actively.
  + Define smaller goals and when they should be finished.
  1. Stop Doing:
  + Wasting time.
  + Coming late to meetings.
  1. Continue Doing:
  + Use Kanban board.
  + Delegate tasks for each member.