# Module 6

## Exercise 1: Risk breakdown structure (RBS)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Risk** | **Probability** | **Severity** | **Risk Score** | **Action** |
| Jurisdictional Risk | 4 | 10 | 40 | Continous communication with USN’s jurisdictional department. |
| Missing Technical Expertise | 7 | 8 | 56 | Consistent learning and cross-training. Prioritize what is necessary. |
| Website Safety & Security | 5 | 4 | 20 | Choosing a stable framework and do regular backups. |
| Scope Creep | 4 | 7 | 28 | Continuous communication with stakeholders. |
| Communication Issues | 4 | 9 | 36 | Schedule regular meetings with the group as well as the supervisor. Clear communication with each other. |
| Underestimate work amount | 5 | 5 | 25 | Analyze the WBS and split into smaller tasks. Always be one step ahead. |
| Misunderstanding the tasks. | 3 | 10 | 30 | Discuss the tasks together. Define the project scope. Ask supervisor if needed. |