Sprint 2

Sprint 2: Second Prototype

In Sprint 2, we will start the initial implementation of functionality for the website. The focus will be on fulfilling as many of the user story requirements as possible.

|  |  |  |  |
| --- | --- | --- | --- |
| Sprint 2 12.02.2024 – 23.02.2024 Goal: | | | |
|  | Activity | Estimated time (days) | Actual time |
| 1 | Planning | 7 | 4 |
| 2 | Development | 7 | 10 |
| 3 | Testing | 3 | 3 |
| 4 | Review | 4 | 4 |

1. **Meta Information**
   1. Team: Group 3
   2. Sprint number: 2
   3. Schedule: 12.02.24 – 23.02.24
2. **Sprint Planning Notes**
   1. Sprint Goals
   * In Sprint 2, we aim to start and/or finish implementing core functionality as well as start implementing more advanced functionality.
   1. Definition of Done
   * Sprint 2 is considered done when we enough functionality has been added
   1. Sprint Backlog

|  |  |  |  |
| --- | --- | --- | --- |
| **Item ID** | **Item Description** | **Size Estimation** | **Customer Value** |
| 1 | Planning | 7 | Mid |
| 2 | Development | 7 | High |
| 3 | Testing | 3 | Mid |
| 4 | Review | 4 | Low |

* 1. Kanban Management Board

**Et bilde som inneholder tekst, skjermbilde, programvare, Multimedieprogramvare

Automatisk generert beskrivelse**

1. **Sprint Review Note**
   1. Reflective Summary
   * Participants: Safin, Filip, Elling, Henrik
   * Meeting location & duration: Campus Bo, 3hrs
   * Discussion summary:
     + Choose and delegate tasks.
     + Start development and advance the code skeleton from Sprint 1.

* + Demo Results:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Item ID** | **Item Description** | **Size Estimation** | **Status** | **Demo** |
| 1 | Planning | 7 | Finished | n/a |
| 2 | Development | 7 | Finished, but could always have done more. | Yes |
| 3 | Testing | 3 | Finished | Yes |
| 4 | Review | 4 | Finished | Yes |

* 1. Customer Feedback
  + Was the goal achieved?
    - Yes, the goal for Sprint 2 was achieved.
  + Was the costumer pleased?
    - Yes, the customer was pleased with the progress compared to the teams progress in Sprint 1.
  + Were there any misunderstandings?
    - No misunderstandings to report.
  + Was the Sprint scope or overall project scope changed?
    - The scope was not changed.

1. **Retrospective Meeting Note**

* Participants: Safin, Filip, Elling, Henrik
* Meeting location & duration: Campus Bo, 4hrs
* Summary:
  1. Start Doing:
  + Acknowledge individual and collective successes.
  + Internally define what processes and methods that work for the team.
  1. Stop Doing:
  + Wasting time.
  + Ignoring issues or harder tasks.
  + Procrastination.
  1. Continue Doing:
  + Using the Kanban board actively.
  + Checking in with team members and their task statuses.
  + Defining smaller goals for each Sprint.
  + Encouraging open communication.